CUVANE

Under pressure, we make diamonds.

Parent Company Launch Runbook  ·  Shoestring Edition v1.0  ·  Cuvane.com / Cuvane.ai / Cuvane.io

What We Are Building

Cuvane is a parent company that creates AI-native businesses. One vessel, many facets — each venture is raw material Cuvane transforms into something precious, the way pressure turns coal into diamond.

| Venture | What it is |
| --- | --- |
| Jarvis | AI company operating system / executive assistant |
| FreedomCRM | Business and real estate CRM |
| DriveHelp | Driver assistant application |
| PersonalAI | Personal intelligence and memory layer |
| Future products | New carbon, same vessel |

The Plan at a Glance

| Step | What | Cost | Time |
| --- | --- | --- | --- |
| 1 | Buy domains (.com .ai .io) | ~$110 | 15 min |
| 2 | Claim GitHub org + npm scope | $0 | 5 min |
| 3 | Email on the domain (free-first) | $0 | 30 min |
| 4 | Website on free hosting | $0 | 1–2 hrs |
| 5 | Trademark (self-filed, deferrable) | ~$250 | 1 hr |
| 6 | Legal entity (shoestring path) | $0–$99 | 1–2 hrs |
| 7 | Google Workspace (when ready) | $6/mo | 15 min |

Total shoestring launch: ~$110–$460. Everything else is sweat equity.

Step 1 — Buy the Domains (non-negotiable)

Do this first. The name is the asset; every step after depends on owning it.

Go to Porkbun (cheapest for .ai, all TLDs in one account) or Namecheap.

Buy all three: cuvane.com (~$10), cuvane.ai (~$60–80), cuvane.io (~$40–50).

Enable auto-renew and WHOIS privacy (free at Porkbun).

Register in your personal name now; transfer to the company after the legal entity exists (Step 6).

Why all three? .com is trust and long-term value. .ai is your industry's TLD. .io is the developer/startup TLD. Owning the set keeps the name out of squatters' hands and gives every future product a home.

Step 2 — Claim Developer Identity (free)

GitHub organization: github.com/organizations/new → name: cuvane.

npm scope: npmjs.com/settings/<you>/scopes → create @cuvane.

Social handles: @cuvane on X and linkedin.com/company/cuvane.

Free and takes five minutes. Squatters take these daily — do not wait.

Step 3 — Email (free-first)

Professional email on your own domain, without paying yet.

Free option (recommended now)

Zoho Mail Free Plan — up to 5 users, custom domain, webmail + mobile app, send and receive from @cuvane.com. $0.

Mailboxes: michael@cuvane.com, hello@cuvane.com, engineering@, growth@, support@. Skip ceo@ and jarvis@ — keep it human.

Paid option (when ready)

Google Workspace Business Starter — $6/user/mo. Full Gmail, Calendar, Drive, Meet on the domain.

Step 4 — Website (free)

Build a one-page site on cuvane.com — tagline, the four products, contact. Plain HTML/CSS is enough.

Host on GitHub Pages or Cloudflare Pages (both free).

Point the domain's DNS (CNAME for the .com) at the host.

Add SSL — automatic and free on both platforms.

Step 5 — Trademark (deferrable, self-filed)

You already own the name through first use (common law) once the site is live. Federal registration makes it enforceable nationwide.

File yourself at tmsearch.uspto.gov (Trademark Center), standard character mark, CUVANE.

Start with Class 42 (SaaS/AI services) — $250 via TEAS Plus. Add Class 9 (software) and Class 35 (business services) later, same cost each.

Specimen: screenshot of the Cuvane homepage with the logo beside a service description.

Budget move: if cash is tight this month, launch first and file the trademark in the same month as your first revenue.

Step 6 — Legal Entity (shoestring path)

You do not need a $500 Delaware C-Corp to start. Pick the cheapest path that lets you operate legally and own the brand.

Option A — Use your existing LLC (cheapest, $0)

Operate the brand under your current entity, register Cuvane as a trademark/trade name of that LLC, and file the trademark in its name. Rebrand/upgrade later.

Option B — New LLC via Bizee (~$0–$99)

Bizee (formerly Incfile) offers a free LLC formation tier — you pay only your state's filing fee. First year of registered agent service is included free.

Option C — Delaware C-Corp (later, ~$500+)

Only when you raise outside capital or need investor-grade structure. Forming it now is premature on a shoestring budget.

Don't forget: file the BOIR (Beneficial Ownership Information) at fincen.gov — free, required for most new entities.

Step 7 — Google Workspace (when ready)

Once revenue covers it, move email to Google Workspace Business Starter ($6/user/mo): real Gmail + Drive on @cuvane.com, shared calendars across the ventures. Keep the free Zoho setup until then — nothing is lost in the upgrade.

Budget

Shoestring (launch now)

| Item | Cost |
| --- | --- |
| Domains × 3 | ~$110 |
| GitHub + npm | $0 |
| Zoho email | $0 |
| GitHub / Cloudflare Pages | $0 |
| Trademark (Class 42, self-filed) | ~$250 |
| Entity (reuse LLC or Bizee free tier) | $0–$99 |
| TOTAL | ~$110–$460 |

Full build (later, when revenue allows)

| Item | Cost |
| --- | --- |
| Google Workspace | $6/mo |
| Delaware C-Corp | ~$500 |
| Trademark, all 3 classes | ~$750 |
| Premium brand assets / legal counsel | as needed |

Checklists

Buy today (30 min, ~$110)

☐  Buy cuvane.com, cuvane.ai, cuvane.io (Porkbun)

☐  Enable auto-renew + WHOIS privacy

☐  Create GitHub org cuvane

☐  Create npm scope @cuvane

☐  Save logins/passwords in the credential tracker

Week 1 (free)

☐  Zoho Mail free plan with michael@, hello@, engineering@, growth@, support@

☐  One-page Cuvane website, live on GitHub Pages

☐  Custom domain + SSL pointing at the site

☐  Grab @cuvane handles on X and LinkedIn

First revenue month

☐  File CUVANE trademark, Class 42 (USPTO, $250)

☐  Rebrand operating entity under Cuvane (or form LLC via Bizee free tier)

☐  File BOIR at FinCEN (free)

☐  Open a dedicated bank account for the business

Later

☐  Google Workspace ($6/mo)

☐  Delaware C-Corp + domain transfer to the entity

☐  Trademark Classes 9 and 35

☐  Launch Jarvis as the first venture

Account & Credential Tracker

Keep this table in a password manager. Never commit credentials to a repo.

| Service | Account | Username / Email | Cost | Notes |
| --- | --- | --- | --- | --- |
| Porkbun |  |  | $110/yr | domains + DNS |
| GitHub |  |  | $0 | org: cuvane |
| npm |  |  | $0 | scope: @cuvane |
| Zoho Mail |  |  | $0 | 5 free mailboxes |
| GitHub Pages / Cloudflare |  |  | $0 | website |
| USPTO |  |  | $250 | trademark |
| Bizee / State |  |  | $0–$99 | entity |
| FinCEN BOIR |  |  | $0 | required |
| X / LinkedIn |  |  | $0 | handles |

Cuvane — the vessel where raw companies become precious ones. Coal goes in. Diamonds come out.